# Phase 1 Frontend Implementation Report — Interactive Intelligence UI

Repository: app-repo

Branch: phase-1-intelligence-ui (created off main at commit 55ec8c2 — Phase 1 backend)

Commit: 0f71d24 — "feat: add phase 1 interactive intelligence UI"

Status: Complete, committed locally on phase-1-intelligence-ui, not merged to `main`, not pushed, not deployed.

## 0. Phase 1 final verification pass (post-0f71d24)

A follow-up correctness/QA verification was performed against commit

0f71d24 before manual QA. It found and fixed one genuine correctness bug

in the return-abuse calculation under large order volumes; all other areas

checked out with no code changes required. Fixed and committed separately

as fix: phase 1 verification corrections.

### 0.1 Return-abuse correctness under large datasets — bug found and fixed

The bug. explainabilityService.ts loads orders for the 90-day

return-abuse window with a bounded query:

order.findMany({ where: { storeId, createdAt: { gte: lookbackStart } }, orderBy: { createdAt: "desc" }, take: 5000 }).

Per-customer grouping (ordersByCustomer) was built entirely from this

bounded, in-memory row set. For a store with **more than 5,000 orders in

the trailing 90 days** (~56/day), the query silently drops the oldest

orders in that window. Any customer whose orders straddle that truncation

boundary would get an incomplete order list — their computed refund rate,

excess-rate, and monetary exposure could be silently wrong, and a customer

whose orders fell entirely outside the retained 5,000 would be missing

from return-abuse analysis entirely, with no indication anything was

truncated.

Direct answers:

| Question | Answer |
| --- | --- |
| Does every eligible order always participate? | No — only if total orders in the 90-day window are ≤ 5,000. Above that, only the most recent 5,000 (by createdAt) are read. |
| Can a merchant with >5,000 eligible orders receive incomplete customer grouping? | Yes — this was the bug. Customers whose orders fall in the truncated (older) portion of the window are dropped or partially represented. |
| Do the count() queries alone guarantee correctness? | No. storeEligibleOrderCount / storeRefundedEligibleCount are exact DB-side aggregates and were already correct, but they say nothing about *per-customer* grouping, which is still built from the bounded, in-memory recentOrders rows. |
| Is pagination required? | Not chosen here — full pagination would still do unbounded work in the worst case (a store that never stops growing past 90 days of volume) and was explicitly out of scope ("do not introduce unbounded queries"). |
| Is aggregation required? | For a fully general fix at arbitrary scale, DB-side groupBy per customer would be the more scalable long-term answer (see "recommended improvement" below). For the immediate correctness gap, detection + graceful degradation was the smallest safe fix. |
| Should the result become impact_not_quantifiable if truncation occurs? | Yes for the affected module. Implemented as: suppress return-abuse insights entirely for the request (not per-customer patching, since which customers are affected can't be determined from the truncated set), and surface the condition in dataCoverage. |

The fix (`backend/src/services/explainabilityService.ts`). Added one

additional database-side aggregate count query that returns a single

scalar result —

order.count({ where: { storeId, createdAt: { gte: lookbackStart } } })

(no take, O(1) round trip) — to get the *exact* total order count in the

90-day window, independent of the 5,000-row cap. If that exact total

exceeds READ_CAPS.orders (5,000), the per-customer return-abuse loop is

skipped entirely for that request (no insights of module return_abuse

are emitted from a data set known to be incomplete), and the fraud

dataCoverage entry's note is set to

"Order volume exceeds the analysis bound for this period; return-abuse exposure not quantified."

No other module, no schema, and no query bound was changed — this only

gates the return-abuse code path, and only when truncation is detected.

No unbounded query was introduced.

Regression tests added (backend/tests/insightsDashboardContract.test.cjs):

1. return-abuse: order window within the bounded read produces a normal insight — confirms the existing (pre-fix) behavior is unchanged when the store is under the cap.

2. return-abuse: truncated order window suppresses return-abuse insights instead of computing them from partial data — simulates a store with 5,001 orders in the window; asserts no return_abuse insight is emitted, the fraud coverage note explains why, and unrelated modules (e.g. competitor) are unaffected.

Phase 1 backend test count is now 35/35 passing (26 calc + 9 contract,

up from 33/33 — the 2 new regression tests).

### 0.2 Frontend ↔ backend contract validation — no discrepancy found

Compared frontend/src/lib/insightsTypes.ts field-by-field against

backend/src/services/explainabilityCalc.ts (the source of truth for the

GET /api/insights/dashboard response shape): Confidence, Urgency,

InsightModule, ImpactPeriod, EaseOfAction, AggregateEvidence,

the FinancialImpact discriminated union (quantified /

impact_not_quantifiable), OpportunityScoreBreakdown (including the

5-component weight breakdown), Methodology, ExplainableInsight

(including optional isCriticalNonMonetary), LeakItem, LeakGroup,

RevenueLeakModel, ExecutiveSummary, DataCoverage (`module:

InsightModule | "all"), and DashboardInsightsResponse` all match exactly

— same field names, same optionality, same enum value sets. The only

difference is that the backend's OpportunityScoreBreakdown.weights uses

TypeScript numeric-literal types (0.35, 0.25, …) while the frontend

types them as plain number — a safe widening, not a contract mismatch,

since the serialized JSON values are identical either way. No fix

required.

### 0.3 Safe deep-link validation — no vulnerability found

Every insight.route value in explainabilityService.ts is a hardcoded

string literal — "/app/ai-pricing-engine", "/app/competitor-intelligence",

or "/app/fraud-intelligence" (×2, for return-abuse and high-risk-open) —

never interpolated from order, customer, competitor, or any other

merchant/DB-controlled data. Confirmed via a repo-wide search for route:

assignments; explainability is the only producer of ExplainableInsight

objects and all four call sites are literals. On the frontend,

navigateEmbedded (useEmbeddedNavigation.ts) passes the path through

React Router's navigate(), which performs in-SPA client-side routing

only — it does not set window.location.href, so even a hypothetical

attacker-controlled string could not force full-page navigation to an

external origin. No code change made. **Recommended improvement (not a

blocker):** add a small allowlist check (e.g. a Set of the known

/app/... routes) at the point ExplainableInsightCard calls

navigateEmbedded(insight.route), as defense-in-depth against a future

contributor accidentally making route data-derived. route is typed as

plain string today, not a literal union, so nothing currently enforces

this at the type level.

### 0.4 Query performance review — no remaining concern

Reviewed explainabilityService.ts end to end:

- No N+1 queries. All reads happen once, up front, in a single

Promise.all of 11 independent, flat queries (5 bounded findMany +

6 count, including the new count added in 0.1). Nothing loops and

issues a query per row/customer/product.

- Bounded reads. Every findMany has take (5,000 orders / 1,000

open-high-risk / 500 each for price history, profit data, competitor

data) plus a targeted where.

- Minimal selected columns. Every query uses an explicit select

listing only the fields actually consumed downstream (confirmed no

include of full relations anywhere in the file).

- Appropriate `orderBy`. All bounded reads order by recency

(createdAt/collectedAt desc) so the take cap keeps the most

relevant rows.

- Appropriate `where` filters. Order queries are scoped to

storeId + the 90-day window (or targeted fraudRiskLevel/status

for the open-high-risk read) — no full-table scans.

- No unnecessary relations. No Prisma relation traversal (include)

is used; all cross-entity joins (e.g. profit data by product handle)

are done in memory via Map, which is O(n) over already-bounded data.

- In-memory work is bounded and linear. Per-customer grouping,

dedup, and scoring all iterate the capped result sets once; no

quadratic passes were found.

No remaining performance concern identified for this phase.

## 1. Backend hardening (performed before frontend work)

### 1.1 Bounded database queries in explainabilityService.ts

The original implementation loaded a store's orders, price history, profit

data, and competitor data via a single prisma.store.findUnique with nested

select on relations and no take/orderBy — effectively unbounded reads

that grow with store size. It also selected an unused customers relation.

Replaced with a Promise.all of parallel, bounded queries, each with

where / orderBy / take / select:

- order.findMany (recent orders, take: 5000, orderBy: createdAt desc)

- order.findMany (open high-risk orders, take: 1000)

- priceHistory.findMany, profitOptimizationData.findMany,

competitorData.findMany (each take: 500, ordered by recency)

- Paired count() queries (order.count, competitorData.count,

priceHistory.count, profitOptimizationData.count, plus eligible/refunded

counts for the return-abuse baseline) so coverage totals and the

return-abuse baseline stay numerically exact regardless of the read caps.

The unused customers relation was removed. No schema change, no migration,

no behavioural change to the calculation layer — only the data-loading layer

was touched.

Verification:

- npx tsc --noEmit (backend): 0 errors

- npm run build (backend): success

- node --test tests/explainabilityCalc.test.cjs: 26/26 pass (unchanged —

confirms no regression, since only data loading changed, not the pure

calculation functions)

### 1.2 Contract test for GET /api/insights/dashboard

New file: backend/tests/insightsDashboardContract.test.cjs.

Does not use the existing shared integration HTTP helper (which fails

with ERR_HTTP_INVALID_HEADER_VALUE due to an undefined Cookie header —

a known pre-existing issue). Instead it:

- Mocks dist/db/prismaClient.js, dist/services/subscriptionService.js,

and dist/services/observabilityService.js via require.cache injection,

driven by a resettable in-memory state object.

- Mounts the real, compiled insightsRouter in a minimal Express app with a

fake auth middleware that sets req.shopifySession.

- Uses a purpose-built http.request helper with only a Content-Type

header (no undefined Cookie header).

7 scenarios, all passing:

| Test | Result |
| --- | --- |
| Successful response has full contract shape, one generatedAt | ✅ |
| Fully entitled merchant sees all modules | ✅ |
| Lower plan (fraud only) — no competitor/pricing data anywhere, including revenue leak | ✅ |
| Empty store — 200, dataReady: false, empty lists | ✅ |
| Missing authenticated store — no shop → 400; store not found → 200 empty | ✅ |
| Controlled service error → 503 INSIGHTS_UNAVAILABLE | ✅ |
| No forbidden PII in serialized JSON (email, IP, fingerprints, tokens) | ✅ |

## 2. Frontend architecture

### New files

| File | Purpose |
| --- | --- |
| frontend/src/lib/insightsTypes.ts | TypeScript types mirroring the backend DashboardInsightsResponse contract, plus presentation helpers (formatMoney, impactRangeText, confidenceTone, urgencyTone, PERIOD_LABEL, MODULE_LABEL) |
| frontend/src/hooks/useInsightsDashboard.ts | Fetches /api/insights/dashboard via the existing embeddedShopRequest wrapper; classifies errors into authRequired / unavailable / generic error; exposes loading, refreshing, reload |
| frontend/src/modules/Dashboard/components/ExplainableInsightCard.tsx | Reusable collapsed/expanded insight card with weighted Opportunity Score breakdown |
| frontend/src/modules/Dashboard/components/ExecutiveSummaryCard.tsx | AI executive summary card |
| frontend/src/modules/Dashboard/components/WhereToFocusToday.tsx | Renders opportunity cards, empty state |
| frontend/src/modules/Dashboard/components/CriticalAttentionLane.tsx | Renders critical items, warns when non-monetary, never fabricates values |
| frontend/src/modules/Dashboard/components/RevenueLeakDetector.tsx | Two independent columns (Potential Upside / Revenue At Risk), never totals across periods |
| frontend/src/modules/Dashboard/components/InsightsDashboardSections.tsx | Dashboard-level container wiring the hook to all required states and the required section order |
| frontend/src/modules/Dashboard/components/ModuleInsights.tsx | Reusable panel for embedding filtered insights into existing module pages |

### Modified files (additive only)

| File | Change |
| --- | --- |
| frontend/src/modules/Dashboard/DashboardPage.tsx | +1 import, +1 <InsightsDashboardSections /> inserted before the existing metric-cards section. No existing JSX removed or altered. |
| frontend/src/modules/FraudIntelligence/FraudPage.tsx | +1 import, +1 <Layout.Section><ModuleInsights modules={["fraud","trust","return_abuse"]} /></Layout.Section> as the first section. |
| frontend/src/modules/CompetitorIntelligence/CompetitorPage.tsx | +1 import, +1 <Layout.Section><ModuleInsights modules={["competitor"]} /></Layout.Section> as the first section. |
| frontend/src/modules/PricingProfit/PricingProfitPage.tsx | +1 import, +1 <Layout.Section><ModuleInsights modules={["pricing","profit"]} /></Layout.Section> as the first section. |

### Files changed — frontend implementation commit (git show --stat --oneline 0f71d24)

0f71d24 feat: add phase 1 interactive intelligence UI

backend/src/services/explainabilityService.ts      | 119 ++++++----

backend/tests/insightsDashboardContract.test.cjs   | 190 ++++++++++++++++

docs/phase-1-frontend-implementation-report.md     | 251 +++++++++++++++++++++

frontend/src/hooks/useInsightsDashboard.ts         |  69 ++++++

frontend/src/lib/insightsTypes.ts                  | 175 ++++++++++++++

.../CompetitorIntelligence/CompetitorPage.tsx      |   4 +

frontend/src/modules/Dashboard/DashboardPage.tsx   |   7 +

.../Dashboard/components/CriticalAttentionLane.tsx |  28 +++

.../Dashboard/components/ExecutiveSummaryCard.tsx  |  24 ++

.../components/ExplainableInsightCard.tsx          | 153 +++++++++++++

.../components/InsightsDashboardSections.tsx       | 136 +++++++++++

.../Dashboard/components/ModuleInsights.tsx        |  58 +++++

.../Dashboard/components/RevenueLeakDetector.tsx   | 100 ++++++++

.../Dashboard/components/WhereToFocusToday.tsx     |  24 ++

.../src/modules/FraudIntelligence/FraudPage.tsx    |   4 +

.../modules/PricingProfit/PricingProfitPage.tsx    |   4 +

16 files changed, 1297 insertions(+), 49 deletions(-)

### Files changed — verification-fix commit (git show --stat --oneline 7f541bc)

7f541bc fix: phase 1 verification corrections

backend/src/services/explainabilityService.ts    |  28 ++-

backend/tests/insightsDashboardContract.test.cjs |  30 +++-

docs/phase-1-frontend-implementation-report.md   | 211 +++++++++++++++++++++--

3 files changed, 246 insertions(+), 23 deletions(-)

### Cumulative files changed, 55ec8c2..7f541bc (git diff --stat / git diff --name-status)

backend/src/services/explainabilityService.ts      | 145 ++++---

backend/tests/insightsDashboardContract.test.cjs   | 216 +++++++++++

docs/phase-1-frontend-implementation-report.md     | 424 +++++++++++++++++++++

frontend/src/hooks/useInsightsDashboard.ts         |  69 ++++

frontend/src/lib/insightsTypes.ts                  | 175 +++++++++

.../CompetitorIntelligence/CompetitorPage.tsx      |   4 +

frontend/src/modules/Dashboard/DashboardPage.tsx   |   7 +

.../Dashboard/components/CriticalAttentionLane.tsx |  28 ++

.../Dashboard/components/ExecutiveSummaryCard.tsx  |  24 ++

.../components/ExplainableInsightCard.tsx          | 153 ++++++++

.../components/InsightsDashboardSections.tsx       | 136 +++++++

.../Dashboard/components/ModuleInsights.tsx        |  58 +++

.../Dashboard/components/RevenueLeakDetector.tsx   | 100 +++++

.../Dashboard/components/WhereToFocusToday.tsx     |  24 ++

.../src/modules/FraudIntelligence/FraudPage.tsx    |   4 +

.../modules/PricingProfit/PricingProfitPage.tsx    |   4 +

16 files changed, 1521 insertions(+), 50 deletions(-)

M	backend/src/services/explainabilityService.ts

A	backend/tests/insightsDashboardContract.test.cjs

A	docs/phase-1-frontend-implementation-report.md

A	frontend/src/hooks/useInsightsDashboard.ts

A	frontend/src/lib/insightsTypes.ts

M	frontend/src/modules/CompetitorIntelligence/CompetitorPage.tsx

M	frontend/src/modules/Dashboard/DashboardPage.tsx

A	frontend/src/modules/Dashboard/components/CriticalAttentionLane.tsx

A	frontend/src/modules/Dashboard/components/ExecutiveSummaryCard.tsx

A	frontend/src/modules/Dashboard/components/ExplainableInsightCard.tsx

A	frontend/src/modules/Dashboard/components/InsightsDashboardSections.tsx

A	frontend/src/modules/Dashboard/components/ModuleInsights.tsx

A	frontend/src/modules/Dashboard/components/RevenueLeakDetector.tsx

A	frontend/src/modules/Dashboard/components/WhereToFocusToday.tsx

M	frontend/src/modules/FraudIntelligence/FraudPage.tsx

M	frontend/src/modules/PricingProfit/PricingProfitPage.tsx

Cumulatively, 55ec8c2..7f541bc touches 16 files: 12 additions (A) and

4 modifications (M). Both commits touch the same 16-file set — the

verification-fix commit (7f541bc) only further modifies the 3 files it

lists (explainabilityService.ts, insightsDashboardContract.test.cjs,

and the report itself); it adds no new files and removes none. ModuleGate,

routing, billing, authentication, and navigation files do not appear in

either diff.

## 3. Dashboard layout (required order, implemented as-is)

1. AI Executive Summary (ExecutiveSummaryCard)

2. Where to Focus Today (WhereToFocusToday)

3. Critical Attention (CriticalAttentionLane, only rendered when non-empty)

4. Revenue Leak Detector (RevenueLeakDetector)

5. Existing metric cards (unchanged, unmoved)

6. Existing recent insights / activity (unchanged, unmoved)

7. Data coverage & sync status — new DataCoverageCard (module coverage) is

rendered directly after the Phase 1 sections; the existing sync-status UI

further down the page is unchanged.

If executiveSummary.dataReady is false, sections 2–4 are replaced with a

single informational banner rather than being rendered empty or with

placeholder data.

## 4. Explainable Insight Card

- Collapsed: title, module badge, priority badge, monetary range (via

impactRangeText) or literal "Impact not quantified", confidence badge,

recommended action text.

- Expanded (Polaris Collapsible, keyboard-toggled): Opportunity Score

total (or an explicit exclusion message when

score.excludedFromMonetaryRanking is true — never a fabricated score),

the 5-component weighted breakdown (Impact 35%, Urgency 25%, Confidence

20%, Ease 10%, Recency 10%), detected reasons, aggregate evidence,

methodology summary, calculation basis (or the impact-not-quantified

reason), assumptions, and a primary "Open in {Module}" button that calls

the existing useEmbeddedNavigation().navigateEmbedded(insight.route).

- Critical Attention items render through the same component; when

financialImpact.status === "impact_not_quantifiable", the UI shows the

literal not-quantified text and never substitutes a number.

## 5. Revenue Leak Detector

- Potential upside and Revenue at risk render as two independent

BlockStack columns inside a wrapping InlineStack; there is no code

path that sums values across the two, or across different LeakGroup

periods — each group (already period-homogeneous from the backend) is

rendered and totaled entirely on its own.

- Each group card shows: min–max range (formatMoney), currency, period

label, confidence badge, and an explicit "Estimated range · {period} ·

{currency}" caption. A collapsible per-item breakdown is available for

each group.

## 6. Module page integration

ModuleInsights is a thin, reusable wrapper around the same

useInsightsDashboard() hook, filtered to a module set and de-duplicated by

id (an item can appear in both opportunities and criticalAttention).

It renders nothing when authRequired (deferring to the page's own auth

handling) and nothing on error, so it can never interfere with existing

page behavior. Inserted as the first <Layout.Section> on each page,

above all existing content — no existing section was reordered, removed,

or restyled.

## 7. Loading / empty / error states

All states are handled in InsightsDashboardSections / ModuleInsights,

using only data returned by the hook (no demo/fake data in any branch):

| State | Handling |
| --- | --- |
| Loading (first load) | Centered Spinner in a Card |
| Refreshing | Small inline Spinner above existing content |
| No opportunities | Empty-state text inside WhereToFocusToday |
| Insufficient data / not synced | executiveSummary.dataReady === false → informational banner instead of empty sections |
| Endpoint unavailable | Warning Banner with a "Try again" button (reload()) |
| Authentication required | Critical Banner directing the merchant to reopen the app from Shopify Admin |
| Lower plan | Backend filterInsightsByCapability already excludes ungated modules; UI simply renders whatever comes back — no client-side plan logic duplicated |

## 8. Accessibility & Polaris compliance

- Polaris components exclusively — no third-party UI library added.

- Toggle buttons use ariaExpanded, ariaControls (paired via useId()),

and explicit accessibilityLabels that name the insight/group being

expanded — screen readers announce state and target.

- All expand/collapse controls are real <Button> elements (native

keyboard focus + Enter/Space activation), not click-only divs.

- Collapsible transitions use Polaris's built-in component, which honors

prefers-reduced-motion at the design-system level; no custom CSS

animation was added that would bypass it.

- Section headings use semantic Text as="h2"/"h3"/"h4" for a consistent

heading hierarchy inside the existing page structure.

- Badges/text never rely on color alone — every badge is paired with a text

label (e.g. "Priority: high", "Confidence: medium").

## 9. Responsive verification

- RevenueLeakDetector's two-column layout uses InlineStack with wrap

and Box minWidth="280px" width="48%" — columns sit side-by-side on

desktop/tablet and wrap to a single stacked column on narrow viewports

instead of overflowing.

- All other sections use Polaris BlockStack/InlineStack with wrap,

which reflow naturally in Polaris's responsive grid; no fixed pixel

widths outside the leak-detector columns.

- No element sets an explicit width wider than its container; no

horizontal-scroll container was introduced.

Note: this verification was done by code/layout review (Polaris's

responsive primitives with wrap and minWidth are the same pattern used

elsewhere in this codebase's existing pages). No live browser

mobile/tablet/desktop pass or screen-reader pass was performed in this

session — see Known Limitations.

## 10. Build gate results

Two passes are recorded: the original implementation pass (commit

0f71d24) and the final verification pass after the return-abuse fix

(commit fix: phase 1 verification corrections).

| Gate | Implementation pass (0f71d24) | Verification pass (post-fix) |
| --- | --- | --- |
| Backend contract tests | 7/7 pass | 9/9 pass (+2 return-abuse regression tests) |
| Phase 1 backend tests (calc + contract) | 33/33 pass | 35/35 pass |
| Backend TypeScript (tsc --noEmit) | 0 errors | 0 errors |
| Backend production build | success | success |
| Full backend suite (tests/*.test.cjs) | 100 pass, 6 fail | 102 pass, 6 fail (108 total) |
| Frontend TypeScript (tsc --noEmit) | 32 errors — baseline, 0 in Phase 1 files | 32 errors — unchanged |
| Frontend production build (vite build) | success (1139 modules) | success (1139 modules) |

The 6 backend test failures are the pre-existing baseline failures

(deriveConnectionState treats webhook gaps as attention...,

launch endpoints expose factual production checks...,

app uninstall webhook marks installation as inactive...,

oauth reconnect start issues Shopify authorize redirect...,

oauth callback persists offline installation...,

oauth callback preserves first install timestamp...) — same test names,

same root cause (the shared Cookie-header integration helper), confirmed

unchanged from the baseline recorded before Phase 1 work began, and

unchanged again after the verification-pass fix.

## 11. Known limitations

Production blockers: none identified.

Recommended improvements (worth doing before/soon after wider rollout,

not blocking QA):

- Add a small frontend allowlist check on insight.route before calling

navigateEmbedded(), as defense-in-depth (Section 0.3). No live

vulnerability exists today (all routes are backend literals), but the

type is plain string, so nothing currently stops a future change from

making it data-derived.

- No live browser-based accessibility/responsive pass (screen reader,

actual mobile/tablet/desktop rendering) was performed in this session —

verification above is by code/layout review against Polaris's documented

responsive and accessibility behavior. Recommend a manual pass in Shopify

Admin (embedded) before merchant-facing rollout.

- No screenshots are included; this session had no attached browser/preview

tool pointed at an authenticated embedded session. File paths for the new

UI are listed in Section 2 for manual review instead.

Future enhancements (not needed now, only relevant at larger scale):

- Return-abuse currently degrades to "not quantified" once a store's

90-day order volume exceeds 5,000 orders (Section 0.1), rather than

computing an exact answer at that scale. A DB-side groupBy per

customer (counts + sums, no raw row load) would let return-abuse stay

exact at any store size without lifting the bound — worth doing if/when

a merchant is observed to actually hit this threshold.

Accepted, out of scope:

- The 6 pre-existing backend integration-test failures remain (Cookie-header

issue), as explicitly permitted by the task instructions, unchanged

before and after this verification pass.

## 12. Rollback instructions

Phase 1 spans two commits on branch phase-1-intelligence-ui, both on top

of the Phase 1 backend commit (55ec8c2), neither merged into main:

- 0f71d24 — "feat: add phase 1 interactive intelligence UI" (frontend implementation)

- 7f541bc — "fix: phase 1 verification corrections" (return-abuse fix + report update)

If the branch has been shared or pushed (or any other work has since

been added on top), revert the commits individually, newest first:

git revert 7f541bc

git revert 0f71d24

If the branch is still local-only and unshared, and no other work has

been added on top, it may instead be reset directly to the Phase 1 backend

commit, dropping both commits at once:

git reset --hard 55ec8c2

Warning: git reset --hard must not be used once the branch has been

pushed, shared with another collaborator, or has other commits layered on

top of it — it rewrites branch history and will discard that work.

git revert is always the safe choice once the branch is shared; use

git reset --hard only while it remains strictly local and untouched by

anyone else.

No database schema, migration, environment variable, or backend route

contract changes are part of either commit, so rollback carries no

data-migration risk either way.

## 13. Final verification summary

Result: PASS WITH FIXES

One genuine correctness bug was found and fixed: return-abuse exposure

could silently miscompute for merchants with more than 5,000 orders in

the trailing 90 days, because per-customer grouping was built from a

bounded, truncated row set while only the store-wide baseline counts were

exact. Fixed by detecting the truncation via one additional database-side

aggregate count query that returns a single scalar result, and

suppressing return-abuse insights for that request

instead of emitting numbers that could be wrong, with the condition

surfaced in dataCoverage. No unbounded query was introduced. Two

regression tests cover both the truncated and non-truncated cases.

All other verification areas (frontend/backend contract, deep-link

safety, query performance) were reviewed and found correct with no code

changes required. All build gates pass, including the newly expanded

Phase 1 test suite (35/35) and an unchanged frontend TypeScript baseline

(32/32, none from Phase 1 files) and unchanged pre-existing backend

integration-test baseline (6 failures, same tests, same root cause).